Prompt Engineering Exercises

Software Development Life Cycle, Models, Requirements and Prompt Iteration

Note: AI responses are condensed versions of typical outputs.

# Exercise A: Explaining the SDLC

## Prompt 1: Zero-Shot

Prompt:

Explain the Software Development Life Cycle.

AI response: The SDLC is a structured process for planning, creating, testing, and deploying software. It has phases: planning, requirements analysis, design, implementation, testing, deployment, and maintenance. Each phase produces outputs that feed the next. Models like Waterfall and Agile organize these phases differently.

Summary: The AI gave a correct, generic overview listing the phases and naming a few models. It was accurate but broad, with no depth on any phase and no examples. It read like a textbook definition.

## Prompt 2: Role Prompting

Prompt:

You are a software engineering lecturer. Explain the SDLC to first-year students with no programming experience. Use a real-world analogy (like building a house), present the 7 phases as a numbered list, and give a one-sentence example for each phase. Keep it under 250 words.

AI response:

- Planning – deciding if the house is affordable and worthwhile. Example: a school decides to build a grading app.

- Requirements – listing rooms and features wanted. Example: teachers must enter grades.

- Design – the blueprint. Example: sketching screens and the database.

- Implementation – construction. Example: developers write the code.

- Testing – inspection. Example: checking that grades calculate correctly.

- Deployment – moving in. Example: releasing the app to teachers.

- Maintenance – repairs and renovations. Example: fixing bugs and adding report cards.

Summary: The response used a house-building analogy that made each phase concrete. Every phase came with a simple example, and the numbered list was easy to scan. It matched a beginner audience and stayed within the length limit.

## Compare

- Which was more useful? Response 2, because it was tailored, memorable, and easier to learn from.

- What did I change? I added a role, an audience, a format (numbered list, examples), and a length limit.

- Effect of role and audience: The role set the teaching tone, the audience set the vocabulary and level (no jargon), and the format shaped the structure. Together they turned a generic definition into a targeted explanation.

# Exercise B: Software Development Models

Prompt:

I'm advising a company on how to build a new software product. For each of the four situations below, recommend the most appropriate software development model, explain why it fits, and briefly state one limitation of that model. Present the answer as a table with columns: Situation, Model, Why, Limitation.

1. Stable, clearly defined requirements.

2. A startup whose requirements change often based on user feedback.

3. A large project with significant technical and security risks.

4. A project where testing and verification are extremely important.

AI response:

| Situation | Model | Why | Limitation |
| --- | --- | --- | --- |
| Stable requirements | Waterfall | Linear phases work when nothing changes; easy to plan and document | Costly to change once a phase is finished |
| Frequently changing | Agile (Scrum) | Short iterations and constant feedback | Needs high customer involvement; scope can creep |
| High risk | Spiral | Risk analysis in every iteration | Expensive and needs risk-assessment expertise |
| Testing critical | V-Model | Every development phase is paired with a test phase | Rigid; late changes are hard |

## Reflection

I learned that the right model depends on the project's characteristics, especially how stable the requirements are, how much risk exists, and how critical quality assurance is. No model is best overall. Each trades flexibility for predictability, or speed for rigor. Asking for a limitation of each model was useful because it stopped the answer from sounding like a sales pitch and made the trade-offs clear.

# Exercise C: Requirements Extraction

Prompt:

You are a business analyst. Analyze this client brief for a local bookstore. The software must: track books, quantities and prices; manage supplier payments; alert staff when stock is low; identify best-selling books; let customers check availability online; and produce clear records for a part-time assistant. The owner has a limited budget. Produce: (1) functional requirements, (2) non-functional requirements, (3) MoSCoW prioritization into Must Have, Should Have, and Nice to Have, and (4) questions or ambiguities to clarify with the client. Use headings and bullet points.

AI response:

| Category | Requirements |
| --- | --- |
| Functional | Add/edit/delete books; record quantities and prices; record supplier payments; low-stock alerts; best-seller report; online availability search; printable records. |
| Non-functional | Easy for non-technical staff, low-cost hosting, secure payment data, reliable, responsive online search. |
| Must Have | Book inventory (quantity and price), low-stock alerts, supplier payment records, simple staff interface. |
| Should Have | Best-seller reports, online availability check, printable records. |
| Nice to Have | Automatic reorder suggestions, customer accounts, sales analytics dashboard. |
| Questions | What is the budget? How many books and suppliers? Is there existing sales data? What counts as "low stock"? Should online availability update in real time? Does the shop use a point-of-sale system? What does "clear records" mean, and in what format? |

## Evaluate

- Did well (1): It separated functional from non-functional requirements correctly.

- Did well (2): It asked useful clarifying questions, such as the low-stock threshold and the meaning of "clear records."

- Missed or miscategorized: It ranked online availability as "Should Have" without justification, though the brief lists it as a core need. It also missed non-functional needs like data backup and a training or handover requirement.

- Prompt improvement: I would tell the AI to justify each priority in one line and to state assumptions, so its reasoning could be checked.

# Exercise D: Prompt Iteration Challenge

## Version 1

Prompt:

Give me a project plan for a study room booking app.

AI response: A generic list: research, design, build, test, launch.

What is missing: SDLC structure, time estimates, budget, risks, team roles, and specifics about students and campus rooms.

## Version 2

Prompt:

Create a project plan for a mobile app that lets university students book campus study rooms. Include phases, timelines, and team members. The team is small and the project should be finished within one semester.

What I changed: I added the audience (students), platform (mobile), constraints (small team, one semester), and requested phases, timelines, and roles.

Why: V1 was too vague, so the AI guessed everything. Context narrows the output to my situation.

## Version 3

Prompt:

You are a project manager. Create a project plan for a mobile app that lets university students book campus study rooms (features: room search, real-time availability, booking, cancellation, reminders). The team has 5 people and 4 months. Organize the plan by SDLC phase and include deliverables, risks, and a rough budget. Present it as a table.

What I changed: I added a role, a feature list, a fixed team size and timeline, deliverables, risks, budget, and a table format.

Why: V2 still lacked risks, budget, and deliverables, and its structure was unclear. The role and format made the output more professional and consistent.

## Version 4: Final Prompt

Final prompt:

You are an experienced software project manager. Create a project plan for a mobile app that lets university students book campus study rooms. Features: room search, real-time availability, booking and cancellation, reminders, and admin management of rooms. Constraints: 5-person team, 4 months, limited university budget. Structure the plan around all 7 SDLC phases (Planning, Requirements Analysis, Design, Implementation, Testing, Deployment, Maintenance). For each phase include: time estimate, key deliverables. Then provide: project risks (at least 5) with risk mitigation for each, team roles with responsibilities, and a rough budget with a breakdown. Use tables where suitable and end with a short summary. Note any assumptions.

AI response:

| Phase | Time | Key deliverables |
| --- | --- | --- |
| Planning | 1 week | Project charter, scope, schedule |
| Requirements | 2 weeks | Requirements spec, user stories |
| Design | 3 weeks | Wireframes, database design, architecture |
| Implementation | 6 weeks | Working app, booking API, admin panel |
| Testing | 3 weeks | Test plan, bug reports, user acceptance results |
| Deployment | 1 week | App store release, deployment guide |
| Maintenance | Ongoing | Bug fixes, updates, user support |

Risks and mitigation

| Risk | Mitigation |
| --- | --- |
| Double bookings | Database locking and real-time sync testing |
| Scope creep | Freeze the scope for the MVP |
| Low student adoption | Pilot with a student group and gather feedback |
| Integration with university system | Confirm the API early |
| Schedule delays | Weekly progress reviews and buffer time |

Team roles: Project manager, business analyst/UX designer, 2 developers, QA tester.

Rough budget

| Item | Estimate |
| --- | --- |
| Salaries or student stipends | ~$40,000 |
| Tools and hosting | ~$2,000 |
| App store and licenses | ~$500 |
| Contingency (10%) | ~$4,000 |
| Total | ≈ $46,500 |

## Final Reflection

Yes, the prompt improved a lot from V1 to V4. V1 produced a generic checklist, while V4 produced a usable plan. The biggest differences came from (1) adding specific context (the features, team size, and timeline), (2) explicitly listing the required sections (time, deliverables, risks, mitigation, roles, budget), and (3) specifying a role and a table format.

# Overall Reflection

- What makes a prompt effective? It is clear, specific, and structured. It states the task, context, audience, constraints, and output format.

- Most useful technique: Role prompting combined with format specification, because it gave the most tailored and organized responses across the exercises.

- Why context matters: The AI cannot know your situation, so without context it fills gaps with generic assumptions. Context grounds the answer in your actual constraints, such as budget, team size, and audience.

- Why review AI output: AI can be wrong, miss requirements, invent details, or make assumptions that don't fit your situation, as with the misprioritized item in Exercise C. Humans are accountable for the result, so outputs need checking.

- How AI supports engineers across the SDLC: In planning, it drafts estimates and risk lists. In requirements, it extracts requirements and spots ambiguity. In design, it suggests architectures and diagrams. In implementation, it generates and explains code. In testing, it writes test cases. In deployment, it helps with scripts and documentation. In maintenance, it helps diagnose bugs and summarize logs.